VISTA

REPORT-WRITING, RESEARCH PLANNING\nAND QUALITY-ASSURANCE GUIDE

For the AIP491 Capstone Project Document\nVISTA: A Vision-Language-Action System for Tabletop Manipulation with Robot Arms

| Purpose | How to use this guide |
| --- | --- |
| Plan | Turn the report into a sequence of evidence-producing tasks, not a last-minute writing exercise. |
| Write | Keep the university’s nine-section structure while making the AI research methods specific and reproducible. |
| Verify | Audit claims, citations, model identity, configurations, data, and results. |
| Quality-check | Use staged release gates and adversarial review before submission. |

Working guide — adapt to supervisor instructions and the official grading rubric.

# 1. Executive recommendation

Use three layers together: (1) the official AIP491 template for required structure, (2) an evidence-traceability system for scientific defensibility, and (3) a project-specific experimental protocol for VLA backbone integration and robot evaluation. The framework is suitable as a quality-control approach, but it should not replace the official template or be followed mechanically.

## What to retain, modify, and avoid

| Decision | Recommendation | Reason |
| --- | --- | --- |
| Retain | Problem → research question → objectives → methods → metrics → results → conclusions. | Makes every conclusion traceable to planned evidence. |
| Retain | Claim ledger; scope freeze; reproducibility records; independent review. | Reduces unsupported claims, silent scope changes, and irreproducible results. |
| Modify | Systematic literature-search reporting, statistics, and checklists. | Use proportionately and only where appropriate to the research question and available evidence. |
| Replace | Reinforcement-learning sample methodology and generic ML boilerplate. | The core study is supervised/imitation-style policy training and real-robot evaluation, not an RL study. |
| Avoid | Calling a hypothesis a proven model limitation; claiming novelty from a small or undocumented search. | These claims require direct evidence and appropriately bounded language. |
| Confirm with supervisor | Mandatory headings, marking rubric, citation style, appendix rules, and whether personal reflection is expected. | The guide cannot override course requirements. |

# 2. The report’s central logic

Assign IDs and maintain them across the document. IDs need not appear in every sentence, but they should be used in your working trackers and experiment records.

| Link | Question to answer | Example placeholder |
| --- | --- | --- |
| Problem (P1) | What specific limitation or uncertainty matters? | Whether a lightweight alternative VLM backbone improves manipulation under a practical compute budget. |
| Research question (RQ1) | What will the study answer? | Does replacing SmolVLA’s original backbone change task success and efficiency under controlled conditions? |
| Hypothesis (H1) | What outcome is expected, and what would disconfirm it? | A candidate may improve success while staying within predeclared latency/memory limits. |
| Objective (O1–O6) | What deliverable or measurable goal addresses the question? | Implement a compatible backbone adapter and train the declared configurations. |
| Method (M1) | What procedure produces the evidence? | Frozen data version, training configuration, and predefined real-arm evaluation protocol. |
| Metric (MET1) | What is measured, and how is it calculated? | Success rate, inference latency, peak memory, parameter count, and training cost. |
| Result (RES1) | What did the recorded evidence show? | A script-generated table with trial count, outcomes, and uncertainty. |
| Conclusion (CON1) | What can be concluded without overclaiming? | State whether the hypothesis is supported, not supported, or inconclusive. |

Rule: a result or conclusion with no matching research question/objective is a warning for scope creep. An objective with no method or metric is not yet testable.

# 3. Resolve these scope conflicts before drafting further

The supplied draft contains inconsistencies that could undermine the whole report. Treat the following as decisions to confirm, not as assumptions to silently resolve.

| Issue in current draft | Decision/action required | Evidence of closure |
| --- | --- | --- |
| ACT is listed as a baseline in the objectives but is not consistently included in scope/evaluation. | Decide whether ACT is a trained comparator, a contextual baseline, or outside the primary comparison. | Each model has a defined role, data protocol, evaluation role, and reporting plan. |
| A monitoring/control app and a factory demonstration appear as deliverables but may be missing from scope. | List each deliverable, its acceptance criteria, and whether it is a research outcome or engineering deliverable. | Deliverables table with owner, acceptance test, and status. |
| The claim that SmolVLM is weak at localization is stated too strongly. | Treat this as a hypothesis unless a primary source directly establishes it or a suitable experiment tests it. | Source quotation/context or a named grounding experiment; otherwise use cautious wording. |

# 4. Recommended writing and execution order

Confirm the course rubric and supervisor requirements. Make a checklist of mandatory sections and submission artifacts.

Freeze the project scope: exact tasks, candidate backbones, baselines, hardware, deliverables, and what is out of scope.

Define the research question, hypotheses, primary outcome, efficiency constraints, and what result would count as inconclusive.

Build the literature evidence matrix and claim ledger before writing strong claims about prior work or novelty.

Write the methodology as a protocol: dataset, split, training configuration, evaluation conditions, metrics, analysis, and safety.

Implement and validate the system. Record exact code commit, dependency versions, model revisions, dataset version, and configurations.

Run pilot tests to find protocol bugs and estimate feasibility. Record pilot results separately; do not quietly merge them into final evaluation.

Freeze the final evaluation protocol before final trials. Record the freeze date and any later deviations.

Run experiments and generate tables/plots from raw logs with scripts. Preserve failures and missing trials with reasons.

Write System Design and Implementation and Results/Discussion from actual implementation and data.

Write Conclusion from results only. Rewrite Introduction and Overview so the promises match what was actually completed.

Complete references, appendices, formatting, reproducibility checks, adversarial review, and supervisor feedback.

# 5. Section-by-section writing blueprint

# I. Project Introduction

Purpose: orient the reader and define the problem without prematurely claiming success.

Overview: project identity, team/stakeholders, system, tasks, baselines, planned deliverables.

Background: explain the field and practical context using cited, verified facts.

Objectives: number objectives and define observable acceptance criteria; avoid vague verbs such as “improve” without a measure.

Problem statement: define the technical uncertainty, why it matters, and constraints.

Significance: separate potential scientific, engineering, and practical value from benefits actually demonstrated.

Scope and limitations: specify included/excluded tasks, hardware, models, data, deployment setting, and generalization limits.

Verification: Verify every factual technical claim against a primary paper, official model card, or reproducible measurement. The reader should be able to state the research question and what evidence would change the answer.

Done when: Done when the project scope and candidate list are consistent with Sections IV–VI.

# II. Project Management Plan

Purpose: demonstrate that the project can be delivered and controlled.

Team work: real responsibilities, owners, backup owners, communication cadence, and decision rights.

WBS: work packages with ID, objective, owner, start/end, dependencies, resources, deliverable, and acceptance criterion.

Risk management: risk cause, probability, impact, mitigation, trigger, contingency, and owner.

Quality management: define review gates, testing, data checks, reproducibility checks, and report checks.

Budget: include only if required or meaningful; state assumptions and actuals where available.

Change control: request, reason, scope/schedule/quality impact, approval, and change-log entry.

Closure: compare planned vs actual deliverables, unresolved risks, and lessons learned.

Verification: Use project-specific risks: incompatible backbone interfaces, compute limits, data inconsistency, robot damage, variable lighting/poses, trial-budget limits, and missed milestones.

Done when: Done when every objective maps to work packages and every deliverable has an owner and acceptance test.

# III. Existing Systems / State of the Art

Purpose: synthesize what is known and establish a defensible gap.

Define the review questions and search scope; record databases/search engines, search strings, dates, inclusion/exclusion criteria, and screening decisions proportionately.

Explain relevant VLA and imitation-learning concepts needed to understand the study.

Discuss primary works on SmolVLA, ACT, candidate VLMs, and relevant robot-policy evaluation.

Build a comparison matrix: exact model/version, backbone, policy/action architecture, parameter count and what it includes, training data, hardware, task, metric, and source.

Separate author-reported benchmarks from your own reproduction; do not compare success rates as directly equivalent if tasks or hardware differ.

Identify limitations in prior evidence and state a narrow gap supported by the reviewed literature.

Explain why your design is a reasonable way to investigate the gap.

Verification: Read the actual source passage and record page/section, date/version, and whether the evidence is direct or inferred. A literature gap is not proven simply because a few papers do not mention a topic.

Done when: Done when each central gap claim has supporting evidence, counterevidence has been considered, and the contribution is stated narrowly.

# IV. Methodology

Purpose: let a technically capable reader understand exactly how evidence was produced.

Research questions, hypotheses, primary outcome, secondary outcomes, and operational definitions.

Data collection: robot/camera setup, operator, task definition, demonstration procedure, episode inclusion/exclusion, preprocessing, and dataset version.

Split by episode or another justified unit; prevent leakage between training, validation, and test data. Document how any validation data are used.

Model and integration details: exact model IDs/revisions, layer-selection rule, feature/token dimensions, adapter/projection, action expert, trainable/frozen components.

Training: optimizer, learning rate, batch size, steps, scheduler, precision, seed policy, checkpoint rule, hardware/software, and compute budget.

Evaluation: start-state/task randomization, trial order, success criteria, timeout, reset procedure, human involvement, failures, and safety protocol.

Metrics: success rate and denominator; latency protocol including warm-up, device, precision, number of inferences, median and p95; memory measurement method; parameter-count definition.

Analysis plan: uncertainty intervals and statistical comparisons appropriate to whether trials are paired or independent. Declare primary comparisons in advance.

Threats to validity: internal, construct, external, and conclusion validity; ethical/safety considerations.

Verification: Do not choose statistical tests solely because they appear in a checklist. Decide based on the unit of analysis and paired/independent design. Report trial counts and uncertainty; small samples may be inconclusive.

Done when: Done when a third party could reconstruct the data, training, and evaluation protocol from the report and appendices.

# V. System Design and Implementation

Purpose: document the actual engineered system, not just the intended design.

Show architecture and component boundaries, including camera input, preprocessing, VLM backbone, adapter, action expert/policy, controller, robot, and monitoring interface if implemented.

Explain tensor shapes, data types, frame rate, action-chunk semantics, control frequency, and failure handling where relevant.

Describe integration changes per candidate backbone and how compatibility was tested.

Document deployment environment, dependency versions, launch procedure, model loading, checkpoint selection, and configuration management.

Describe safety controls, emergency stop, joint/workspace limits, and safe test procedures as applicable.

Separate implemented features from planned or partially implemented features.

Verification: Every diagram should match code at a named commit. Distinguish measured latency from a theoretical budget and report device/precision and measurement method.

Done when: Done when another team member can follow the README to launch the system and verify each stated function.

# VI. Results and Discussion

Purpose: report what happened, then interpret how strongly it answers the questions.

Start with dataset/training completion and protocol deviations; report exclusions and missing trials.

Present the primary outcome first, with numerator/denominator, uncertainty, and comparable conditions.

Present efficiency results separately and define measurement methods and units.

Include learning curves only when logged consistently; identify the checkpoint selected and selection rule.

Include failure categories and representative successes and failures, not only best-case videos.

For each objective and hypothesis, state supported, not supported, or inconclusive and cite the corresponding result/table.

Compare with literature cautiously because tasks, hardware, data, and protocols may differ.

Discuss alternative explanations and threats to validity. Do not infer better grounding or localization from success rate alone unless tested.

Verification: Regenerate all result tables and figures from raw logs. Every “better/faster/more efficient” claim must name the comparison and relevant uncertainty or limitations.

Done when: Done when a skeptical reader can trace each conclusion to a table, figure, log, or documented observation.

# VII. Conclusion

Purpose: answer the question without introducing new evidence.

Answer each research question directly and summarize the strongest findings.

State contributions that were actually delivered: implementation, evaluation evidence, dataset/protocol, or reusable integration procedure as applicable.

Separate demonstrated contributions from intended benefits.

State limitations linked to the methodology and observed failure modes.

Propose future work that follows from evidence rather than generic wish lists.

Verification: Do not introduce new results, citations, or claims. Avoid “proved” unless the design and evidence genuinely justify it.

Done when: Done when every substantive conclusion points back to a reported result and no claim exceeds the evidence.

# VIII. References

Purpose: make every source identifiable and every citation accurate.

Use one citation style required by the course; if unspecified, confirm with the supervisor before formatting the whole report.

Prefer primary papers, official repositories/model cards, dataset documentation, and official technical reports for implementation claims.

Record title, authors, venue/year, DOI or arXiv ID, URL, access date where appropriate, and version/revision for mutable model documentation.

Use a reference manager and citation keys; avoid manually retyping references when export is available.

Check in-text citations against the bibliography in both directions.

Verification: Open each source and verify that it exists and supports the attached claim. Check preprint vs published version and exact model naming.

Done when: Done when no citation is missing, orphaned, fabricated, or materially mismatched to its claim.

# IX. Appendices

Purpose: provide supporting detail without overwhelming the main narrative.

Search protocol and screening notes, if used.

Full model/configuration table, training commands/configs, dependency versions, hardware details, and commit hashes.

Dataset card/datasheet, collection protocol, split manifest or reproducible split-generation procedure.

Raw trial-level evaluation table, success criteria, failure taxonomy, and analysis scripts or repository links.

Additional diagrams, test cases, safety checklist, consent/site permissions where relevant and permitted.

README, reproducibility instructions, and a list of known limitations.

Verification: Do not publish private credentials, confidential factory information, personal data, or video without the required permission.

Done when: Done when the appendices contain enough detail to audit key decisions and reproduce the reported analysis.

# 6. Experimental design checklist for this VLA study

Fill this in and obtain supervisor/team agreement before the final evaluation. A blank or “TBD” field is a decision to make, not a value to invent later.

| Item | Decision to record | Status |
| --- | --- | --- |
| Primary research question | Exact comparison and target task. | TBD |
| Primary model comparison | Which model(s) are confirmatory; which are exploratory. | TBD |
| Candidate backbone IDs | Exact repository/model IDs and revisions. | TBD |
| Baseline(s) | Role of ACT and original SmolVLA; whether each is trained/evaluated. | TBD |
| Primary task(s) | Which tasks are used for training and which for final evaluation. | TBD |
| Dataset | Dataset version, episode count, filtering, split and manifest. | TBD |
| Training fairness | Which settings are held equal; which model-specific changes are necessary and why. | TBD |
| Checkpoint selection | Fixed training steps or validation-based selection rule, declared in advance. | TBD |
| Trial protocol | Trial count, initial-state distribution, reset, ordering, timeout, missing trials. | TBD |
| Success definition | Observable conditions for success/failure, including partial completion. | TBD |
| Efficiency protocol | Device, precision, warm-up, sample count, latency statistic, memory definition. | TBD |
| Analysis | Primary statistic, interval, comparison method, handling of paired trials. | TBD |
| Safety | Workspace/joint limits, emergency stop, operator roles, abort conditions. | TBD |
| Freeze record | Date, protocol version, commit/config hash; deviations logged separately. | TBD |

## Important design cautions

Equal training steps do not guarantee equal compute or equal optimization opportunity. Report the fairness rule and the actual training cost.

Success rate alone cannot establish that visual grounding improved. If grounding is part of the causal explanation, add a targeted diagnostic or state it as a possible explanation.

Trials on the same robot setup may be correlated. Define the unit of analysis and avoid treating repeated attempts as fully independent without justification.

Predefine what happens when a run is interrupted, the robot needs reset, a camera fails, or a trial is invalid. Report deviations rather than silently dropping them.

Do not claim generalization to factories or other robots from one task/arm unless the study directly tests that setting.

# 7. Claim ledger: the report’s fact-checking system

Maintain a spreadsheet with one row per important factual or interpretive claim. Add an ID and keep it stable when the claim is revised.

| Field | What to enter |
| --- | --- |
| Claim ID | C001, C002, etc. |
| Location | Section/subsection and page or paragraph. |
| Exact claim | The actual sentence or a concise faithful version. |
| Type | L = literature; M = measurement; D = design decision; H = hypothesis/inference. |
| Evidence | DOI/URL and page/section; run ID and raw log; decision record; or test ID. |
| Version/context | Model revision, paper version, dataset, hardware, or experimental condition. |
| Verifier | Person other than the claim author, where practical. |
| Status | Unverified / verified / revise / remove. |
| Resolution | Correction or rationale and date. |

## Rules for claim wording

Literature claim: attribute it to the source and preserve its scope. A paper’s benchmark result is not automatically a result for your robot.

Measurement claim: link it to raw data, configuration, commit, and calculation script.

Design decision: state the constraint and rationale; do not present a design preference as an experimentally proven fact.

Hypothesis: label it explicitly and state whether it was tested. If not tested, do not write it as a finding.

Novelty claim: describe the search you performed and bound the claim to that search. Avoid “first” or “no one has done this” without unusually strong evidence.

# 8. Four quality gates

| Gate | Pass criteria | Failure response |
| --- | --- | --- |
| G1 — Complete | All required headings, deliverables, rubric items, and appendices are addressed; placeholders are removed. | Add missing content or confirm a permitted omission with supervisor. |
| G2 — Evidenced | Every material claim has a valid source, raw measurement, documented decision, or explicit hypothesis label. | Verify, soften, qualify, or remove the claim. |
| G3 — Coherent | Scope, model names, tasks, sample counts, terminology, metrics, and conclusions agree across sections. Traceability matrix has no unexplained gaps. | Correct the source of truth, then regenerate dependent sections/tables. |
| G4 — Adversarial | A reader outside the immediate authoring pair challenges the gap, fairness, reproducibility, statistics, and overclaiming. | Log each challenge, response, owner, and resolution; repeat before submission. |

Release rule: do not mark a chapter final until it passes G1–G3. Run G4 after the main technical story is stable and again before submission.

# 9. Traceability matrix template

| Objective ID | Method ID | Metric ID | Evidence/result | Conclusion | Status |
| --- | --- | --- | --- | --- | --- |
| O1 | M1 | MET1 | Table/Figure/RES ID | CON ID | Open |
| O2 | M2 | MET2 | Table/Figure/RES ID | CON ID | Open |
| O3 | M3 | MET3 | Table/Figure/RES ID | CON ID | Open |
| O4 | M4 | MET4 | Table/Figure/RES ID | CON ID | Open |

Extend rows as needed. If an objective has no metric, clarify how achievement will be judged. If a result has no objective or research question, justify why it belongs in the report or move it to supplementary material.

# 10. WBS and risk-register minimum fields

## WBS fields

| WBS ID | Work package | Owner / reviewer | Dates & dependency | Output | Acceptance criterion |
| --- | --- | --- | --- | --- | --- |
| 1.1 | Freeze research scope | Name / name | Start–finish; dependency | Approved scope record | Tasks/models/baselines consistent |
| 1.2 | Literature review | Name / name | Start–finish | Evidence matrix | Key claims sourced and gap bounded |
| 1.3 | Data collection | Name / name | Start–finish | Versioned dataset | Collection and QC checks passed |
| 1.4 | Integration/training | Name / name | Start–finish | Code/config/checkpoints | Run can be reproduced |
| 1.5 | Evaluation/analysis | Name / name | Start–finish | Trial logs/scripts/figures | Protocol followed; tables regenerated |
| 1.6 | Report/release | Name / name | Start–finish | Final report/repo/demo | All quality gates passed |

## Risk-register fields

| Risk | Probability / impact | Prevention | Trigger and response | Owner |
| --- | --- | --- | --- | --- |
| Candidate backbone incompatible with policy interfaces | Low/Med/High—rate explicitly | Small integration spike; inspect model interface early. | Adapter fails tests → stop candidate or revise with approval. | Name |
| Insufficient compute/time | Rate explicitly | Pilot runtime and estimate full budget. | Milestone forecast slips → prioritize primary comparison. | Name |
| Robot or camera failure | Rate explicitly | Preflight, backups, safe workspace. | Abort condition triggered → stop safely, log and reschedule. | Name |
| Inconsistent data/labels | Rate explicitly | Collection protocol, dataset checks, versioning. | QC threshold fails → quarantine and recollect/filter with record. | Name |
| Too few evaluation trials | Rate explicitly | Set trial budget and primary endpoint early. | Wide uncertainty → report inconclusive rather than overclaim. | Name |
| Scope changes late | Rate explicitly | Change-control process and freeze. | New request → impact analysis and approval before work. | Name |

Replace qualitative placeholders with the team’s agreed scale and project-specific ratings. Do not leave risk ratings as “Low/Med/High—rate explicitly” in the submitted report.

# 11. Writing standards for technical credibility

One paragraph, one job: define the claim, present evidence/citation, then explain relevance to the project.

Use exact model names and versions consistently. Do not alternate between shorthand names that could identify different releases.

Distinguish planned work, implemented work, measured results, interpretation, and future work.

Define abbreviations at first use and maintain a single acronym list. Correct “Artificial Intelligent” to “Artificial Intelligence” and standardize capitalization/hyphenation.

Use tables for configurations and comparisons; use figures for architecture, data flow, results, and failure analysis. Give each a number, caption, units, and a discussion in the text.

Use consistent units, decimal precision, denominators, and rounding. Keep trial-level raw data outside summary tables where appropriate.

Use cautious language: “measured,” “observed,” “is consistent with,” “suggests,” or “we hypothesize” according to evidence strength.

Never fabricate missing results, citations, parameter counts, latency values, or data-collection details. Mark unknowns and resolve them.

# 12. Final pre-submission checklist

☐ The official rubric and supervisor instructions have been checked.

☐ All template placeholders, duplicate sample headings, and incorrect cross-references are removed.

☐ The research question, objectives, tasks, model list, and scope agree throughout.

☐ The literature gap is narrow, evidence-backed, and acknowledges relevant counterevidence.

☐ All model and dataset identifiers/revisions are exact and documented.

☐ Training and evaluation protocols are described sufficiently to reproduce them.

☐ Success criteria, timeout, trial denominator, invalid-trial handling, and failure categories are defined.

☐ Efficiency metrics state device, precision, measurement procedure, and summary statistic.

☐ Tables and plots are regenerated from raw logs using documented scripts.

☐ Negative results, failures, protocol deviations, and limitations are reported honestly.

☐ Every important claim is in the claim ledger and has been verified or qualified.

☐ Every objective maps to method, metric, result, and conclusion.

☐ In-text citations and reference list match in both directions; sources were opened and checked.

☐ Figures, tables, equations, acronyms, page numbering, contents, and lists are updated.

☐ Code, data, videos, and factory/site details are shared only where permission and privacy allow.

☐ An independent reviewer has attempted to find unsupported claims and reproducibility gaps.

☐ The final document has been proofread and opened on another device or viewer.

# 13. Suggested working files

| File | Purpose | Minimum contents |
| --- | --- | --- |
| report.docx | Main report | Official template structure; polished prose, figures, tables, citations. |
| claim_ledger.xlsx | Fact-checking | Claim IDs, type, source/run, verifier, status. |
| traceability.xlsx | Scientific coherence | Objective → method → metric → result → conclusion. |
| experiment_protocol.md | Frozen procedure | Dataset, models, configs, trial protocol, metrics, analysis, deviations. |
| risk_wbs.xlsx | Project control | Work packages, owners, dates, risks, triggers, mitigation. |
| results/analysis scripts | Reproducibility | Raw trial data, transformation scripts, generated tables and plots. |
| README.md | External reproducibility | Environment, setup, data access, commands, checkpoint and evaluation instructions. |

# 14. Immediate next steps

Ask the supervisor for the marking rubric and confirm any mandatory formatting or content requirements.

Hold a scope-freeze meeting and resolve the seven issues in Section 3; record the decisions.

Create the claim ledger, traceability matrix, WBS, and risk register before writing more background claims.

Finalize the experimental protocol and run a small feasibility pilot.

Write the literature review and methodology around the frozen research question; update them only through documented changes.

Use the four gates for each chapter and for the final report.

This guide is a working quality system, not a guarantee of a high grade or publication. The report’s strength will depend on the quality of the experiment, the evidence supporting the research gap, the clarity of implementation, and the honesty and precision of the conclusions.